UMGC CMSC 495

Computer Science Capstone

Personal Expense Tracker

Test Plan

Submitted by:

Jamar (Project Manager / Developer)

Matthew (Lead Developer)

Kyle (UI/Frontend Developer)

Mayank (UI/Frontend Developer)

Joe (QA Tester / Developer)

Greg (QA Tester / Developer)

Spring 2026

# 1. Introduction

The Personal Expense Tracker is a locally-hosted Java desktop application developed as our UMGC CMSC 495 capstone project. Built on Spring Boot with a JavaFX graphical interface and a local SQLite database, it allows users to register an account, record and categorise daily expenses, visualise spending through bar and pie charts, and import or export data in CSV and JSON formats. All data is stored locally with no internet connection required, ensuring offline accessibility and user privacy.

This Test Plan defines the complete testing strategy for the application across all phases of development. It covers the objectives of our testing effort, the types of testing we will perform, the specific test cases mapped to each functional requirement, the procedures for executing those cases, the schedule, resource allocation, and our defect management process. The plan is grounded in the ten functional requirements (FR-01 through FR-10) and seven non-functional requirements (NFR-01 through NFR-07) defined in our Project Design Document.

# 2. Testing Objectives

The primary objective of our testing effort is to verify that the Personal Expense Tracker meets every functional and non-functional requirement specified in the Project Design Document before final submission on May 5, 2026. Specifically, we aim to:

- Confirm that all ten functional requirements (FR-01 to FR-10) pass their defined acceptance criteria.

- Verify that user passwords are never stored in plaintext — only as BCrypt hashes (NFR-06).

- Validate that the dashboard and reports load within the 2-second performance threshold on standard hardware (NFR-01).

- Confirm that a first-time user can complete their first expense entry within 3 minutes without external guidance (NFR-02).

- Ensure the application handles invalid inputs (non-numeric amounts, missing fields, duplicate usernames) gracefully with clear error messages rather than crashes (NFR-03).

- Verify >= 80% code coverage across all core modules as measured by JUnit 5 and the JaCoCo coverage tool.

- Confirm the application runs correctly on Windows 10/11 as the primary target platform (NFR-04).

# 3. Test Strategy

## 3.1 Types of Testing

We will employ four complementary types of testing across the project lifecycle:

- Unit Testing: Individual classes and methods are tested in isolation using JUnit 5 and Mockito. All Spring service and repository beans are tested with mock dependencies so that failures are attributable to a single unit. Tests run automatically via mvn test on every Pull Request using GitHub Actions.

- Integration Testing: Full-stack tests that load the complete Spring application context and interact with a real in-memory SQLite database. These tests verify that the DatabaseManager, service layer, and model classes interact correctly end to end.

- System Testing: Manual end-to-end walkthroughs of complete user workflows — registration, login, expense CRUD, category management, reporting, and import/export — executed against the fully running application on a Windows 10 machine.

- Performance Testing: Timed measurements of dashboard load time and report rendering against the NFR-01 threshold of under 2 seconds. JVM profiling is used to identify any query or rendering bottlenecks.

- Usability Testing: Peer-conducted walkthroughs in which a team member unfamiliar with the current build attempts to complete a standard set of tasks (register, log an expense, view a report) within the NFR-02 time limit of 3 minutes.

- Regression Testing: The full unit and integration test suite is re-executed after every significant merge to main, ensuring that new changes do not break previously passing functionality.

## 3.2 Testing Methodology

We follow a continuous integration approach aligned with our Agile sprint methodology. All unit and integration tests are automated and run on every Pull Request via GitHub Actions before code is merged to the main branch. Manual system, performance, and usability tests are conducted at the end of each build phase as integration testing gates — work does not advance to the next phase until all tests for the current phase pass. Defects are logged in GitHub Issues and triaged at each weekly Saturday team meeting.

# 4. Test Scope

## 4.1 In Scope

- All ten functional requirements FR-01 through FR-10 as defined in the Project Design Document.

- All seven non-functional requirements NFR-01 through NFR-07 (performance, usability, reliability, portability, maintainability, security, scalability).

- User registration and login including BCrypt password hashing verification.

- Full expense CRUD operations: create, read, update, and delete.

- Category management: default category seeding, custom category add/delete, default category deletion protection.

- Dashboard KPI cards and monthly summary data accuracy.

- Bar and pie chart rendering and date/category filter behaviour.

- Search and filter across expense records by keyword, category, and date range.

- CSV and JSON export via Python script invocation through Java ProcessBuilder.

- CSV import with validation, normalisation, and graceful handling of malformed rows.

- Data persistence across application restarts.

- Input validation and error handling for all user-facing forms.

## 4.2 Out of Scope

- Cloud storage, online synchronisation, or any network-dependent functionality.

- Mobile platform testing (iOS or Android).

- External banking API integration.

- Multi-user concurrency testing.

- Load testing beyond the 10,000-record scalability threshold defined in NFR-07.

- Security penetration testing beyond BCrypt hash verification.

# 5. Test Cases

## 5.1 Requirement Traceability Matrix

The following table maps each functional requirement to its corresponding test cases, providing full traceability from specification to test execution.

| Req. ID | Requirement | Test Case(s) | Coverage Summary |
| --- | --- | --- | --- |
| FR-01 | User Authentication | TC-01, TC-02, TC-03, TC-04 | Register, login, wrong password, duplicate email rejection. |
| FR-02 | Expense Entry | TC-05, TC-06, TC-07 | Add valid expense, reject blank amount, reject negative amount. |
| FR-03 | Expense Management | TC-08, TC-09 | Edit existing expense, delete expense with confirmation. |
| FR-04 | Category Management | TC-10, TC-11, TC-12 | Default categories present, add custom, prevent default deletion. |
| FR-05 | Dashboard | TC-13, TC-14 | KPI cards reflect current month data, recent expense list populated. |
| FR-06 | Reporting | TC-15, TC-16 | Bar and pie charts render, filter by date range updates charts. |
| FR-07 | Search & Filter | TC-17, TC-18, TC-19 | Keyword search returns matches, date-range filter, category filter. |
| FR-08 | Data Export | TC-20, TC-21 | CSV export produces valid file, JSON export produces valid file. |
| FR-09 | Data Import | TC-22, TC-23 | Valid CSV imports successfully, invalid CSV rows skipped gracefully. |
| FR-10 | Data Persistence | TC-24 | Records survive application restart. |

## 5.2 Detailed Test Cases

The table below provides the complete set of 24 test cases. Each case includes its preconditions, step-by-step actions, expected result, and the team member responsible for execution.

| TC # | Req. | Test Description | Preconditions | Test Steps | Expected Result | Pass / Fail | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-01 | FR-01 | Register with valid credentials | App running; no existing account | 1. Launch app. 2. Click Register tab. 3. Enter unique username and password ≥ 6 chars. 4. Click Create Account. | Account created. Dashboard displayed. Password stored as BCrypt hash (not plaintext). |  | Joe |
| TC-02 | FR-01 | Login with correct credentials | TC-01 completed | 1. Launch app. 2. Enter registered username and password. 3. Click Sign In. | Dashboard loads successfully within 2 seconds. |  | Joe |
| TC-03 | FR-01 | Login with wrong password | TC-01 completed | 1. Launch app. 2. Enter valid username and incorrect password. 3. Click Sign In. | Error message displayed: 'Invalid username or password.' App does not crash. |  | Greg |
| TC-04 | FR-01 | Register with duplicate username | TC-01 completed | 1. Launch app. 2. Click Register. 3. Enter the same username used in TC-01. 4. Click Create Account. | Error message: username already taken. No duplicate record created. |  | Greg |
| TC-05 | FR-02 | Add expense with valid data | User logged in | 1. Navigate to Expenses. 2. Enter date, amount (e.g. 25.50), select category Food, enter description. 3. Click Add Expense. | Expense appears in list with correct date, amount, category, and description. |  | Joe |
| TC-06 | FR-02 | Add expense with blank amount | User logged in | 1. Navigate to Expenses. 2. Leave amount blank. 3. Click Add Expense. | Error message: 'Amount cannot be empty.' No record inserted. |  | Joe |
| TC-07 | FR-02 | Add expense with negative amount | User logged in | 1. Navigate to Expenses. 2. Enter –10 as amount. 3. Click Add Expense. | Error message: 'Amount must be greater than zero.' No record inserted. |  | Greg |
| TC-08 | FR-03 | Edit an existing expense | At least one expense exists | 1. Click Edit on an expense row. 2. Change the amount to 99.99. 3. Click OK. | Expense row updates to show new amount. Change persists after navigating away and returning. |  | Joe |
| TC-09 | FR-03 | Delete an expense | At least one expense exists | 1. Click Delete on an expense row. 2. Confirm deletion in the dialog. | Expense removed from list. Record no longer present in subsequent queries. |  | Greg |
| TC-10 | FR-04 | Default categories present on new account | TC-01 completed | 1. Log in with newly created account. 2. Navigate to Categories or open category dropdown. | Six default categories listed: Food, Transportation, Housing, Entertainment, Healthcare, Other. |  | Joe |
| TC-11 | FR-04 | Add custom category | User logged in | 1. Navigate to Categories. 2. Enter 'Gym & Fitness'. 3. Click Add Category. | New category appears in list and is available in expense entry dropdown. |  | Greg |
| TC-12 | FR-04 | Attempt to delete default category | User logged in | 1. Navigate to Categories. 2. Click Delete on 'Food'. | Delete button is disabled for default categories. Error or tooltip confirms they cannot be removed. |  | Joe |
| TC-13 | FR-05 | Dashboard shows correct monthly total | At least 3 expenses added in current month | 1. Log in. 2. Navigate to Dashboard. | KPI card 'Month Total' displays the sum of all current-month expenses correctly. |  | Greg |
| TC-14 | FR-05 | Recent expenses list populated | At least 5 expenses exist | 1. Log in. 2. Navigate to Dashboard. | Recent Expenses table shows the 10 most recent expenses, newest first. |  | Joe |
| TC-15 | FR-06 | Charts render on Reports screen | At least 2 expenses in different categories | 1. Navigate to Reports. 2. Leave filters at defaults. | Bar chart and pie chart both render with correct category labels and proportional values. |  | Greg |
| TC-16 | FR-06 | Date range filter updates charts | Multiple expenses across different months | 1. Navigate to Reports. 2. Set From date to first day of current month. 3. Click Apply Filter. | Charts update to show only expenses within the selected date range. |  | Kyle |
| TC-17 | FR-07 | Keyword search returns matches | Expenses with description 'pizza' and 'taxi' exist | 1. Navigate to Expenses. 2. Enter 'pizza' in search box. 3. Click Search. | Only expenses containing 'pizza' in the description are displayed. |  | Joe |
| TC-18 | FR-07 | Date range filter on expense list | Expenses on multiple dates exist | 1. Set From and To dates to isolate a single week. 2. Click Search. | Only expenses within the specified date range are shown. |  | Greg |
| TC-19 | FR-07 | Category filter on expense list | Expenses in multiple categories exist | 1. Select 'Housing' from category dropdown. 2. Click Search. | Only Housing expenses displayed. Other categories absent from results. |  | Joe |
| TC-20 | FR-08 | Export to CSV | At least 3 expenses exist | 1. Navigate to Import/Export. 2. Click Export as CSV. 3. Choose save location. | A .csv file is created. Opening it shows correct headers (date,amount,category,description) and all expense rows. |  | Matthew |
| TC-21 | FR-08 | Export to JSON | At least 3 expenses exist | 1. Navigate to Import/Export. 2. Click Export as JSON. 3. Choose save location. | A .json file is created. Contents are valid JSON with an 'expenses' array containing correct records. |  | Matthew |
| TC-22 | FR-09 | Import valid CSV | Valid CSV file with correct columns prepared | 1. Navigate to Import/Export. 2. Click Browse and select the valid CSV. 3. Click Import. | Success message states number of rows inserted. All rows appear in the expense list. |  | Greg |
| TC-23 | FR-09 | Import CSV with invalid rows | CSV with 2 valid rows and 1 row with non-numeric amount prepared | 1. Navigate to Import/Export. 2. Select the mixed CSV. 3. Click Import. | Success message states '2 rows inserted, 1 row skipped.' Invalid row not inserted. App does not crash. |  | Joe |
| TC-24 | FR-10 | Data persists after restart | Multiple expenses and custom category added | 1. Note current expense list and categories. 2. Close application. 3. Relaunch. 4. Log in. | All previously entered expenses and custom categories are present exactly as before. |  | Greg |

# 6. Testing Procedures

## 6.1 Test Environment Configuration

- Operating System: Windows 10/11 (primary); macOS and Linux (secondary compatibility checks).

- Java Runtime: Java 21 with Maven 3.8+ installed and on the system PATH.

- Python: Python 3.8+ installed and accessible as python3 (or python on Windows) for import/export test cases TC-20 through TC-23.

- Database: SQLite database file (expense_tracker.db) created automatically in the application working directory on first launch.

- Build: Run mvn clean package from the project root to produce the executable JAR, or mvn javafx:run for development testing.

## 6.2 Test Data Preparation

- For authentication tests (TC-01 to TC-04): Use unique usernames with the suffix _test (e.g., testuser_tc01) to avoid conflicts between runs.

- For expense and reporting tests (TC-05 to TC-19): Insert at least 5 test expenses across a minimum of 3 categories and 2 different months before executing the test case.

- For import tests (TC-22 to TC-23): Prepare a valid_import.csv (2 correct rows) and a mixed_import.csv (2 correct + 1 invalid amount row) in the test data directory before execution.

- For persistence tests (TC-24): Note the exact count and content of expense records and categories before closing the application.

## 6.3 Automated Test Execution

All unit and integration tests are executed via the Maven test lifecycle. From the project root, run:

mvn test

GitHub Actions automatically triggers this command on every Pull Request targeting the main branch. The CI pipeline must pass (all tests green) before a PR can be merged. Test results are visible in the GitHub Actions workflow log and in the target/surefire-reports/ directory locally.

## 6.4 Manual Test Execution

For system, performance, and usability tests, the tester launches the application, follows the step-by-step actions in Section 5.2, compares the actual result to the expected result, and records Pass or Fail in the shared test results spreadsheet on Google Drive. Any Fail result triggers immediate defect logging in GitHub Issues per the process in Section 9.

# 7. Testing Schedule

The testing schedule is aligned with the development milestones defined in our Project Plan. Each testing phase acts as a gate — the next development phase does not begin until all tests for the current phase pass.

| Testing Phase | Start Date | End Date | Responsible | Tools / Method |
| --- | --- | --- | --- | --- |
| Unit Testing – Auth & DB Layer | 4/01/2026 | 4/08/2026 | Joe, Greg | JUnit 5; in-memory SQLite |
| Unit Testing – Expense & Category Logic | 4/01/2026 | 4/08/2026 | Joe, Greg | JUnit 5; mock Spring context |
| Integration Testing – Phase 1 Build | 4/08/2026 | 4/12/2026 | All Members | Full Spring + SQLite stack |
| System Testing – End-to-End Workflow | 4/15/2026 | 4/19/2026 | Joe, Greg | Live application; manual scripts |
| Performance Testing | 4/19/2026 | 4/22/2026 | Matthew | JVM profiler; timing assertions |
| Usability Testing | 4/22/2026 | 4/26/2026 | Kyle, Mayank | Peer walkthrough sessions |
| Regression Testing – Phase 2 Build | 4/22/2026 | 4/26/2026 | Joe, Greg | Re-run full test suite post-merge |
| Final Acceptance Testing | 4/29/2026 | 5/03/2026 | All Members | Against FR-01 – FR-10 checklist |

# 8. Testing Resources

The following personnel, tools, and infrastructure are allocated to the testing effort. All software tools are free and open-source, consistent with the project budget constraint of zero external cost.

| Resource | Type | Role / Description |
| --- | --- | --- |
| Joe, Greg | QA Testers / Developers | Lead test case design, execution, and defect reporting across all phases. |
| Matthew | Lead Developer | Supports unit and integration testing; owns performance benchmarking. |
| Kyle, Mayank | UI Developers | Conduct usability walkthroughs and front-end acceptance validation. |
| Jamar | Project Manager | Tracks testing milestones; escalates blocking defects; owns final acceptance sign-off. |
| JUnit 5 | Testing Framework | Unit and integration test execution; run via mvn test. |
| Mockito | Mocking Library | Isolates service dependencies in unit tests. |
| Spring Boot Test | Integration Support | Loads full Spring application context for integration test scenarios. |
| GitHub Actions | CI/CD | Runs full test suite automatically on every Pull Request merge to main. |
| IntelliJ / VS Code | IDE | Test authoring and debug environment for all team members. |
| Personal Computers | Hardware | Each member's own machine; Windows 10/11 primary; macOS/Linux secondary. |

# 9. Defect Management

## 9.1 Defect Lifecycle

All defects discovered during any phase of testing follow a standard lifecycle managed through GitHub Issues:

- Open: Defect logged by the tester with a descriptive title, reproduction steps, expected vs. actual result, severity, and priority.

- In Progress: Assigned developer acknowledges the defect and begins investigation or fix.

- Fixed: Developer marks the issue resolved and submits a Pull Request referencing the issue number.

- Verified: The tester who originally reported the defect re-executes the relevant test case to confirm the fix. If it passes, the issue is closed.

- Closed: Fix confirmed. Issue closed in GitHub.

- Reopened: If verification fails, the defect is reopened and returned to In Progress.

## 9.2 Severity and Priority Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Blocker | Application cannot launch or a core workflow is completely broken. | Login crashes the application. |
| Critical | Major feature non-functional with no workaround. | Expenses cannot be saved. |
| Major | Feature partially broken; workaround exists. | CSV export produces incorrect column order. |
| Minor | Cosmetic or low-impact issue. | Chart label truncated on small screens. |

## 9.3 Defect Reporting Template

Every defect logged in GitHub Issues must include the following fields:

- Title: Brief description (e.g., 'TC-03: Login does not show error on wrong password').

- Steps to Reproduce: Numbered, step-by-step actions to trigger the defect.

- Expected Result: What should happen per the test case.

- Actual Result: What actually happened.

- Severity / Priority: Using the scale in Section 9.2.

- Assigned To: Developer responsible for the fix.

- Screenshot / Log: Attached where applicable.

## 9.4 Sample Defect Register

The table below illustrates the defect register format. Active defects during testing will be tracked in the shared GitHub Issues board.

| Defect ID | Status | Description | Severity | Priority | Assigned To | Reproduction Notes |
| --- | --- | --- | --- | --- | --- | --- |
| D-001 | Open | Example: Login fails with valid credentials | High | Blocker | Joe | Steps: register → attempt login → error displayed unexpectedly. |
| D-002 | Open | Example: Expense not saved after clicking Add | High | Critical | Greg | Steps: fill form → click Add → record absent from list. |
| D-003 | Open | Example: Dashboard chart renders blank | Medium | Major | Joe | Steps: add expenses → navigate to dashboard → chart area empty. |

# References

Oracle Corporation. (2025). Java SE 21 documentation. https://docs.oracle.com/en/java/javase/21/

VMware (Pivotal). (2025). Spring Boot test documentation. https://docs.spring.io/spring-boot/docs/3.2.4/reference/html/

JUnit Team. (2025). JUnit 5 user guide. https://junit.org/junit5/docs/current/user-guide/

GitHub, Inc. (2025). GitHub Actions documentation. https://docs.github.com/en/actions

University of Maryland Global Campus. (2026). CMSC 495: Computer Science Capstone. UMGC Course Materials. https://www.umgc.edu

Whittaker, J. A. (2009). Exploratory software testing. Addison-Wesley.